BUG2BUILD

Community Website

MERN Stack Implementation Plan

Full-Stack Dynamic Website with Admin CMS + AI Chatbot

| Author | Prakash Tiwari — Assistant Technical Head |
| --- | --- |
| Stack | MongoDB ¦ Express.js ¦ React.js ¦ Node.js |
| AI Chatbot | Groq API (LLaMA 3) — Site-aware conversational assistant |
| Icons | React Icons (react-icons) — No emojis used anywhere |
| Build Order | Backend First, then Client Side |
| Timeline | 28 Days (Refined from original 25-day plan) |
| Goal | Zero code changes after deployment — 100% CMS-driven |

# 1. Executive Summary

Objective: Build a fully dynamic, CMS-driven MERN stack website for the Bug2Build community. Every piece of content — text, images, events, team members, partners — is managed through a browser-based Admin/SuperAdmin dashboard. An AI-powered chatbot serves as a smart site guide, answering visitor queries about events, team, and the community using live data from the database.

The development follows a Backend-First approach: the entire Node.js/Express/MongoDB API layer is completed and tested before a single React component is written. This ensures the frontend is built against stable, documented endpoints.

Key enhancements over the original plan include a Groq-powered AI chatbot, a unified React Icons system (replacing all emojis), a refined 7-phase 28-day timeline, enriched MongoDB schemas with audit fields, and a more granular API design.

# 2. Current Site Analysis & Migration Map

Every hardcoded section of the existing site is mapped to a MongoDB collection and an Admin control:

| Section | Current State | New State | Who Controls |
| --- | --- | --- | --- |
| Navbar & Footer | Hardcoded links | Dynamic, DB-driven | SuperAdmin |
| Hero Section | Hardcoded text/image | SiteContent key-value | SuperAdmin |
| About Snapshot | Hardcoded text | SiteContent key-value | Admin |
| Events & Happenings | Hardcoded cards | Events collection (CRUD) | Admin |
| Executive Council/Team | Hardcoded cards | TeamMember collection | Admin |
| Orbital Collaborations | Hardcoded logos | Partner collection | Admin |
| Brands That Trust Us | Hardcoded logo grid | Brand collection | Admin |
| Contributors | Hardcoded list | Contributor collection | Admin |
| Contact / Map | Hardcoded info | SiteContent key-value | SuperAdmin |
| Partnership Page | Hardcoded | Partner collection | Admin |
| AI Chatbot | Does not exist | Groq API — new feature | SuperAdmin config |

# 3. Premium Design System

## 3.1 Color Palette

Based on the Bug2Build puzzle-piece logo — deep navy foundation, electric indigo/blue accents. The existing pink-to-purple gradient on section headings is preserved as it is core brand identity.

### Dark Mode (Default)

| Variable | Hex Value | Usage |
| --- | --- | --- |
| --bg-primary | #080B14 | Page background (Deep Space) |
| --bg-surface | #0D1120 | Card / panel surface (Dark Navy) |
| --bg-elevated | #121828 | Elevated modals, dropdowns |
| --accent-primary | #5B5FEF | Buttons, active states (Electric Indigo) |
| --accent-blue | #00C2FF | Highlights, links (Neon Blue) |
| --accent-purple | #8B5CF6 | Tags, badges (Vivid Purple) |
| --gradient-hero | 135deg #5B5FEF→#00C2FF | Hero background gradient |
| --gradient-title | 90deg #FF6B8A→#8B5CF6 | Section heading text gradient |
| --text-primary | #F1F5F9 | Body text |
| --text-secondary | #94A3B8 | Muted / secondary text |
| --border | #1E293B | Dividers, card borders |

### Light Mode

| Variable | Hex Value | Usage |
| --- | --- | --- |
| --bg-primary | #F8FAFC | Page background |
| --bg-surface | #FFFFFF | Card surface |
| --accent-primary | #4F46E5 | Buttons, active states |
| --accent-blue | #0284C7 | Links, highlights |
| --text-primary | #0F172A | Body text |
| --text-secondary | #64748B | Muted text |
| --border | #E2E8F0 | Dividers |

## 3.2 Icon System — React Icons Only

Rule: All icons throughout the entire project — admin dashboards, public pages, nav, chatbot — must use React Icons (react-icons). No emojis, no Font Awesome CDN, no inline SVG icon sets. This ensures consistent sizing, theming, and tree-shaking.

Install: npm install react-icons

Preferred icon sets within react-icons: HiOutline (Heroicons), FiX (Feather), MdOutline (Material), BsX (Bootstrap) — choose one set per category and stay consistent.

## 3.3 B2B Loader — Signature Animation

The loader is the brand's first impression. It appears on: initial page load, route changes, any pending API call, and any form submission.

Animation sequence: Puzzle pieces fly in from the four corners → assemble into the B2B logo → 'Bug2Build' types out below with a cursor → glowing indigo pulse → fade-out transition to page content.

Technology: Framer Motion for orchestrated animations + custom SVG path drawing for the puzzle assembly.

Global state: A LoaderContext (React Context API) exposes a setLoading(bool) function. Every Axios call wraps it — the loader appears automatically without per-component logic.

# 4. Complete Folder Structure

Build order: server/ is built and fully tested first. client/ is built after every server route is stable and documented.

## 4.1 Backend Structure (server/)

| File / Folder | Responsibility |
| --- | --- |
| server.js | App entry point — mounts all routes, middleware, DB connection |
| config/db.js | MongoDB Atlas connection via Mongoose |
| config/cloudinary.js | Cloudinary SDK configuration |
| middleware/authMiddleware.js | Verifies JWT from Authorization header |
| middleware/roleMiddleware.js | isAdmin / isSuperAdmin role guards |
| middleware/activityLogger.js | Auto-logs every mutating action to ActivityLog |
| middleware/errorHandler.js | Centralized error responses (no stack traces in prod) |
| models/User.js | Admin & SuperAdmin accounts |
| models/Event.js | Community events with status enum |
| models/TeamMember.js | EC, core, contributor categories with sort order |
| models/Partner.js | Orbital collaboration logos |
| models/Brand.js | Brands That Trust Us logos |
| models/Contributor.js | GitHub contributors |
| models/SiteContent.js | Key-value store for all editable text |
| models/ContactSubmission.js | Contact form submissions |
| models/ActivityLog.js | Who changed what and when |
| models/ChatSession.js | Chatbot conversation history (optional) |
| controllers/authController.js | Login, token refresh, password change |
| controllers/eventController.js | Event CRUD + status toggle |
| controllers/teamController.js | Team member CRUD + reorder |
| controllers/partnerController.js | Partner/orbital logo CRUD |
| controllers/brandController.js | Brand logo CRUD |
| controllers/contributorController.js | Contributor CRUD |
| controllers/contentController.js | SiteContent get/update by key |
| controllers/adminController.js | Admin profile, contact submissions |
| controllers/superAdminController.js | Admin user management, logs, settings |
| controllers/chatController.js | Groq API proxy — AI chatbot endpoint |
| routes/authRoutes.js | POST /api/auth/login, /refresh |
| routes/publicRoutes.js | All unauthenticated GET endpoints |
| routes/adminRoutes.js | JWT-protected admin CRUD routes |
| routes/superAdminRoutes.js | SuperAdmin-only management routes |
| routes/chatRoutes.js | POST /api/chat — chatbot endpoint (public) |
| uploads/ | Temporary Multer storage before Cloudinary upload |
| .env | All secrets — NEVER committed to git |

## 4.2 Frontend Structure (client/src/)

| File / Folder | Responsibility |
| --- | --- |
| components/common/Navbar.jsx | Dynamic nav links from API, mobile hamburger, theme toggle |
| components/common/Footer.jsx | Social links, quick links — all from SiteContent |
| components/common/B2BLoader.jsx | Framer Motion puzzle assembly animation |
| components/common/ThemeToggle.jsx | Dark/light mode switch (FiSun, FiMoon from react-icons) |
| components/common/ProtectedRoute.jsx | Route guard — checks JWT + role |
| components/common/AIChatbot.jsx | Floating chat widget — queries /api/chat |
| components/home/HeroSection.jsx | Dynamic hero from SiteContent |
| components/home/OrbitalCollaborations.jsx | Animated orbit — logos from Partner API |
| components/home/BrandsGrid.jsx | Logo grid from Brand API |
| components/admin/ | All admin dashboard UI components |
| components/superadmin/ | SuperAdmin-only UI components |
| context/AuthContext.jsx | JWT state, login/logout, role decoding |
| context/ThemeContext.jsx | Dark/light mode preference (localStorage) |
| context/LoaderContext.jsx | Global setLoading(bool) — triggers B2BLoader |
| services/api.js | Axios instance with base URL + JWT interceptor |
| pages/Home.jsx | Landing page composition |
| pages/AdminDashboard.jsx | Admin CMS layout + sidebar |
| pages/SuperAdminDashboard.jsx | SuperAdmin layout + sidebar |

# 5. MongoDB Data Models

## 5.1 User (Admin / SuperAdmin)

| Field | Type | Notes |
| --- | --- | --- |
| name | String | Required |
| email | String | Unique, indexed, lowercase |
| password | String | bcryptjs hashed — never returned in API responses |
| role | Enum | 'admin' ¦ 'superadmin' |
| profilePicture | String | Cloudinary URL |
| bio | String | Displayed on admin profile page |
| isActive | Boolean | SuperAdmin can deactivate without deleting |
| lastLogin | Date | Updated on every successful login |
| createdAt | Date | Auto via Mongoose timestamps |
| createdBy | ObjectId (User) | SuperAdmin who created this account |

## 5.2 Event

| Field | Type | Notes |
| --- | --- | --- |
| title | String | Required, indexed for search |
| slug | String | Auto-generated URL slug, unique |
| date | Date | Required |
| description | String | Rich text — stored as HTML from react-quill |
| location | String | Venue or 'Online' |
| eventLink | String | Registration or info URL |
| image | String | Cloudinary URL |
| tags | [String] | e.g. ['hackathon', 'workshop'] — used by chatbot context |
| status | Enum | 'upcoming' ¦ 'ongoing' ¦ 'past' — auto-updated by cron or admin |
| featured | Boolean | Pin to top of events page |
| registrationCount | Number | Optional — for analytics |
| createdBy | ObjectId (User) | Ref to admin who created it |
| updatedAt | Date | Auto via Mongoose timestamps |

## 5.3 TeamMember

| Field | Type | Notes |
| --- | --- | --- |
| name | String | Required |
| role | String | e.g. 'President', 'Tech Lead' |
| photo | String | Cloudinary URL |
| linkedin | String | Profile URL |
| github | String | Profile URL |
| category | Enum | 'executive' ¦ 'core' ¦ 'contributor' |
| batch | String | e.g. '2024-25' — useful for filtering |
| order | Number | Display sort order — draggable in admin |
| isActive | Boolean | Hide without deleting |
| bio | String | Short bio for hover card |

## 5.4 SiteContent (Key-Value Store)

The SiteContent model powers every editable text block. Each key maps to one piece of content — no code change needed ever.

| Key Example | Value Example | Edited By |
| --- | --- | --- |
| hero_title | Build. Break. Iterate. | SuperAdmin |
| hero_subtitle | A community for builders... | SuperAdmin |
| hero_cta_text | Join Us | SuperAdmin |
| about_description | Bug2Build is a... | Admin / SuperAdmin |
| contact_email | hello@bug2build.in | SuperAdmin |
| contact_phone | +91 XXXXX XXXXX | SuperAdmin |
| contact_address | NIT Kurukshetra, Haryana | SuperAdmin |
| contact_map_embed | Google Maps iframe src URL | SuperAdmin |
| footer_tagline | Where bugs become features. | SuperAdmin |
| seo_title | Bug2Build — Build. Break. Iterate. | SuperAdmin |
| seo_description | Community for developers... | SuperAdmin |
| social_instagram | Instagram URL | SuperAdmin |
| social_linkedin | LinkedIn URL | SuperAdmin |
| chatbot_system_context | You are Bug2Build assistant... | SuperAdmin |

# 6. AI Chatbot — Groq API Integration

Model: LLaMA 3 70B via Groq API (ultra-fast inference, free tier available). The chatbot is site-aware — it dynamically fetches live database context before every query, so answers about events, team, and community info are always current.

## 6.1 How It Works

| Step | Action | Detail |
| --- | --- | --- |
| 1 | User types a question | Chat widget (bottom-right floating button) receives input |
| 2 | POST /api/chat | Frontend sends { message, sessionId } to backend |
| 3 | Backend fetches context | Server queries DB: upcoming events, active team, about text, contact info |
| 4 | Builds system prompt | Injects live data + chatbot_system_context from SiteContent |
| 5 | Calls Groq API | groq.chat.completions.create({ model: 'llama3-70b-8192', messages }) |
| 6 | Returns response | Streamed or single response back to frontend |
| 7 | Chat rendered | Markdown-rendered response in the chat widget |

## 6.2 Example Conversations

| User Asks | Chatbot Answers (live from DB) |
| --- | --- |
| What events are coming up? | Fetches upcoming events from DB → 'Our next event is [Title] on [Date] at [Location]. Register here: [link]' |
| What is Bug2Build? | Reads about_description from SiteContent → answers accurately |
| Who leads the community? | Queries TeamMember where category='executive' → lists names & roles |
| How do I contact you? | Reads contact_email, contact_phone from SiteContent → provides details |
| Can I collaborate with B2B? | Reads partnership content → explains collaboration process |
| Who are your partners? | Fetches active Partners from DB → lists them |

## 6.3 Chatbot Backend Route

Route: POST /api/chat  |  Auth: None (public endpoint)  |  Rate limited: 20 req/min per IP

Request body: { "message": "string", "sessionId": "string (optional)" }

System prompt injection includes: SiteContent about_description, hero_title, contact fields, upcoming events array, executive team names, active partner names. This context is rebuilt fresh on every request — always current.

Fallback behavior: If Groq API is unreachable, the chatbot responds with a friendly offline message and the contact email from SiteContent.

SuperAdmin control: The chatbot_system_context key in SiteContent lets the SuperAdmin customise the chatbot's personality and constraints without touching any code.

# 7. Complete API Reference

## 7.1 Public Routes (No Auth)

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/content/:key | Get a site content value by key |
| GET | /api/events | All events (filter by ?status=upcoming¦past) |
| GET | /api/events/:slug | Single event by slug |
| GET | /api/team | All active team members (filter by ?category=) |
| GET | /api/partners | All active orbital collaboration logos |
| GET | /api/brands | All active brand logos |
| GET | /api/contributors | All contributors |
| POST | /api/contact | Submit contact form → saved to DB |
| POST | /api/auth/login | Admin/SuperAdmin login → returns JWT |
| POST | /api/chat | AI chatbot — Groq proxy with live DB context |

## 7.2 Admin Routes (JWT Required)

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/admin/events | Create new event (with image upload) |
| PUT | /api/admin/events/:id | Update event |
| DELETE | /api/admin/events/:id | Delete event |
| PATCH | /api/admin/events/:id/status | Toggle upcoming/past status |
| POST | /api/admin/team | Add team member (with photo upload) |
| PUT | /api/admin/team/:id | Update team member |
| DELETE | /api/admin/team/:id | Delete team member |
| PATCH | /api/admin/team/reorder | Drag-and-drop reorder (bulk order update) |
| POST | /api/admin/partners | Add orbital partner logo |
| PUT | /api/admin/partners/:id | Update partner |
| DELETE | /api/admin/partners/:id | Remove partner logo |
| POST | /api/admin/brands | Add brand logo |
| DELETE | /api/admin/brands/:id | Remove brand logo |
| POST | /api/admin/contributors | Add contributor |
| PUT | /api/admin/contributors/:id | Update contributor |
| DELETE | /api/admin/contributors/:id | Delete contributor |
| PUT | /api/admin/profile | Update own admin profile + photo |
| GET | /api/admin/contacts | View all contact form submissions |
| PATCH | /api/admin/contacts/:id/read | Mark contact submission as read |

## 7.3 SuperAdmin Routes (JWT + superadmin role)

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/superadmin/content | Get all SiteContent keys |
| PUT | /api/superadmin/content/:key | Edit any site text (hero, about, contact) |
| GET | /api/superadmin/admins | List all admin accounts |
| POST | /api/superadmin/admins | Create new admin account |
| PUT | /api/superadmin/admins/:id | Edit admin (name, role, photo) |
| DELETE | /api/superadmin/admins/:id | Delete admin account |
| PATCH | /api/superadmin/admins/:id/password | Reset any admin password |
| PATCH | /api/superadmin/admins/:id/activate | Activate / deactivate admin |
| GET | /api/superadmin/logs | View activity logs (paginated, filterable) |
| GET | /api/superadmin/settings | Get SEO + social settings |
| PUT | /api/superadmin/settings | Update SEO title, description, social links |

# 8. Authentication & Security Design

## 8.1 Role System

| Role | Access Scope | Created By |
| --- | --- | --- |
| superadmin | Full site control — content, admins, logs, settings, chatbot context | Hard-coded seed on first deployment |
| admin | Events, Team, Partners, Brands, Contributors, own Profile | Only SuperAdmin can create admin accounts |

## 8.2 Security Measures

- Passwords hashed with bcryptjs (salt rounds: 12)

- JWT tokens expire in 7 days — short-lived refresh tokens optional in Phase 2

- JWT stored in localStorage on client — Authorization: Bearer <token> on every request

- Role decoded from JWT payload — verified server-side on every protected route

- express-validator sanitizes and validates all input before DB operations

- Multer limits uploads to 5MB max, image MIME types only

- Cloudinary signed uploads — direct client upload not permitted

- CORS configured to allow only the CLIENT_URL origin in production

- Groq API key kept server-side only — never exposed to frontend

- Rate limiting on /api/auth/login (5 attempts/15min) and /api/chat (20 req/min)

- Activity log records every mutating action: user, action string, timestamp, IP

- No public signup — zero attack surface on account creation

# 9. Technology Stack & Libraries

## 9.1 Backend (server/)

| Package | Version | Purpose |
| --- | --- | --- |
| express | ^4.18 | HTTP server & routing |
| mongoose | ^8.x | MongoDB ODM — schemas, validation, queries |
| bcryptjs | ^2.4 | Password hashing (salt rounds: 12) |
| jsonwebtoken | ^9.x | JWT issuance and verification |
| multer | ^1.4 | Multipart form data & file upload handling |
| cloudinary | ^2.x | Image hosting — upload, transform, deliver |
| multer-storage-cloudinary | ^4.0 | Cloudinary storage engine for Multer |
| groq-sdk | latest | Official Groq API client for LLaMA 3 inference |
| cors | ^2.8 | Cross-Origin Resource Sharing headers |
| dotenv | ^16.x | Environment variable loading |
| morgan | ^1.10 | HTTP request logging in development |
| express-validator | ^7.x | Request body validation & sanitization |
| express-rate-limit | ^7.x | Rate limiting for auth + chat endpoints |
| helmet | ^7.x | Security headers (XSS, CSRF protection) |
| compression | ^1.7 | Gzip compression for API responses |

## 9.2 Frontend (client/)

| Package | Version | Purpose |
| --- | --- | --- |
| react + vite | ^18 + ^5 | UI framework + ultra-fast dev server & build |
| react-router-dom | ^6.x | Client-side routing + protected route wrappers |
| axios | ^1.x | HTTP client with JWT interceptor |
| framer-motion | ^11.x | B2B Loader animation + page transitions |
| tailwindcss | ^3.x | Utility-first CSS — custom CSS vars applied |
| react-icons | ^5.x | All icons — HiOutline, Feather, Material sets |
| react-hot-toast | ^2.x | Toast notifications for all CMS actions |
| react-quill | ^2.x | Rich text editor for event/team descriptions |
| react-dropzone | ^14.x | Drag-and-drop image upload in admin |
| react-markdown | ^9.x | Render chatbot markdown responses |
| @dnd-kit/core | ^6.x | Drag-and-drop team member reordering |

# 10. Development Timeline — 7 Phases (28 Days)

Build order: Phases 1-4 complete the entire backend. Phases 5-7 build the frontend against stable, tested API endpoints. This prevents wasted frontend work caused by API changes.

Phase 1: Project Foundation & Backend Setup  (Days 1–2)

- Initialise Node.js project — npm init, install all backend packages

- Connect MongoDB Atlas — db.js with connection error handling

- Configure Cloudinary — test upload/delete cycle

- Setup .env with all required variables (MONGO_URI, JWT_SECRET, GROQ_API_KEY, etc.)

- Configure CORS, Helmet, Morgan, compression middleware in server.js

- Write and test Mongoose models: User, Event, TeamMember, Partner, Brand, Contributor, SiteContent, ContactSubmission, ActivityLog

- Seed initial SuperAdmin account (seeder script)

- Seed initial SiteContent keys with placeholder values

Phase 2: Auth System & Middleware  (Days 3–4)

- authController.js — login with bcrypt verify, JWT issuance

- authMiddleware.js — JWT verify on every protected request

- roleMiddleware.js — isAdmin and isSuperAdmin guards

- activityLogger.js — auto-log on POST/PUT/DELETE with user, action, IP, timestamp

- errorHandler.js — centralized 400/401/403/404/500 responses

- express-rate-limit on /auth/login (5/15min) and /chat (20/min)

- express-validator schemas for all inputs

- Test all auth flows with Postman/Thunder Client

Phase 3: All Public & Admin API Routes  (Days 5–9)

- Public routes: GET events, team, partners, brands, contributors, content/:key

- Public POST /contact — save submission to DB, return 201

- Admin CRUD: Events (with Multer+Cloudinary image upload)

- Admin CRUD: Team Members (with photo upload + bulk reorder endpoint)

- Admin CRUD: Partners (orbital logos with image upload)

- Admin CRUD: Brands (logos with image upload)

- Admin CRUD: Contributors

- Admin GET /contacts — paginated contact submissions with read/unread toggle

- Admin PUT /profile — own name, bio, photo

- Test every route — success cases, auth failures, validation errors

Phase 4: SuperAdmin Routes & AI Chatbot  (Days 10–13)

- SuperAdmin GET/PUT /content/:key — SiteContent CRUD

- SuperAdmin CRUD /admins — create, edit, deactivate, reset password

- SuperAdmin GET /logs — paginated activity log with user filter

- SuperAdmin GET/PUT /settings — SEO, social links

- chatController.js — fetch live DB context (events, team, about, contact)

- Build dynamic system prompt with injected context

- Integrate groq-sdk — call llama3-70b-8192 model

- POST /api/chat route — validate input, call Groq, return response

- Groq fallback handler — if API down, return offline message + contact email

- Full API documentation (README with all endpoints, payloads, responses)

Phase 5: React Setup & Core Components  (Days 14–17)

- Initialise Vite + React project in /client

- Install all frontend packages — tailwindcss, framer-motion, react-icons, axios, etc.

- Configure Tailwind with custom CSS variables from Color System section

- Build B2BLoader.jsx — Framer Motion puzzle assembly animation

- Build LoaderContext.jsx + ThemeContext.jsx + AuthContext.jsx

- Build Navbar.jsx — dynamic links from SiteContent API, react-icons, mobile menu

- Build Footer.jsx — dynamic from SiteContent

- Build ProtectedRoute.jsx — checks JWT + role

- Build services/api.js — Axios instance with base URL + JWT Authorization interceptor

- Setup React Router with all routes (public + protected)

Phase 6: Public Pages & AI Chatbot Widget  (Days 18–22)

- Home.jsx — HeroSection (SiteContent), EventsPreview, TeamPreview, BrandsGrid

- OrbitalCollaborations.jsx — recreate the CSS animation, logos from Partner API

- Events.jsx — full list with filter by status, pagination

- Team.jsx — Executive Council, Core Team, Contributors sections

- Contributors.jsx, Partnership.jsx, Contact.jsx (form + map)

- About.jsx — dynamic from SiteContent

- AIChatbot.jsx — floating button (FiMessageSquare icon), sliding panel

- Chat widget: message history, typing indicator, react-markdown renderer

- Connect chat widget to POST /api/chat

- Full mobile responsiveness pass on all pages

Phase 7: Admin & SuperAdmin Dashboards + Polish  (Days 23–28)

- Admin login page (/admin/login) with JWT storage on success

- Admin dashboard layout — sidebar (react-icons throughout), responsive

- Events Manager — add/edit modal with react-dropzone image upload + react-quill

- Team Manager — add/edit + drag-and-drop reorder with @dnd-kit

- Partners & Brands Manager — logo upload + toggle active/inactive

- Contributors Manager, Contact Submissions viewer (read/unread)

- SuperAdmin dashboard — Site Content editor, Admin Manager, Activity Logs, Settings

- Error boundaries on all dashboard sections

- 404 page with B2B branding

- Final responsiveness check, lighthouse audit, npm run build test

# 11. Dashboard Feature Reference

## 11.1 Admin Dashboard (/admin)

| Module | Icon (react-icons) | Capabilities |
| --- | --- | --- |
| Events Manager | HiOutlineCalendar | Add/Edit/Delete events, image upload (Cloudinary), rich text description, status toggle, featured pin |
| Team Manager | HiOutlineUsers | Add/Edit/Delete members, photo upload, category assign, drag-and-drop reorder |
| Orbital Partners | HiOutlineGlobe | Add/Remove orbital collaboration logos, toggle active/inactive |
| Brands Manager | HiOutlineBriefcase | Add/Remove 'Brands That Trust Us' logos, toggle active |
| Contributors | HiOutlineCode | Add/Edit/Delete contributors, GitHub link, role |
| Contact Submissions | HiOutlineMail | View all form submissions, mark read/unread, delete |
| My Profile | HiOutlineUser | Edit own name, bio, profile photo upload |

## 11.2 SuperAdmin Dashboard (/superadmin)

| Module | Icon (react-icons) | Capabilities |
| --- | --- | --- |
| Content Editor | HiOutlinePencil | Edit hero title/subtitle/CTA, about text, contact info, chatbot system context — all via form, no code |
| Admin Manager | HiOutlineUserGroup | Create/Edit/Delete admin accounts, reset passwords, activate/deactivate, upload profile photo |
| Activity Logs | HiOutlineClipboardList | View all site changes with user, action, timestamp, IP — paginated + filterable |
| Site Settings | HiOutlineCog | SEO title/description, all social media links |
| Chatbot Config | HiOutlineChatAlt2 | Edit chatbot_system_context — control chatbot personality |

# 12. Deployment Guide (cPanel)

Frontend URL: https://bug2build.in   |   Backend URL: https://api.bug2build.in

## 12.1 Frontend Deployment

- Build: Run npm run build inside /client — generates /dist folder

- Upload: Upload contents of /dist (not the folder itself) to public_html on cPanel File Manager

- .htaccess: Add React Router redirect rule so all routes serve index.html

## 12.2 Backend Deployment

- Node.js App: Use cPanel's Node.js App feature or set up on api.bug2build.in subdomain

- Upload: Upload entire /server folder to the server app root

- Environment Variables: Set all .env values in cPanel's environment variable section

- Install & Start: npm install then start with PM2: pm2 start server.js --name b2b-api

## 12.3 Required Environment Variables

| Variable | Value / Source |
| --- | --- |
| MONGO_URI | MongoDB Atlas connection string |
| JWT_SECRET | Long random string — generate with crypto.randomBytes(64).toString('hex') |
| CLOUDINARY_CLOUD_NAME | From Cloudinary dashboard |
| CLOUDINARY_API_KEY | From Cloudinary dashboard |
| CLOUDINARY_API_SECRET | From Cloudinary dashboard |
| GROQ_API_KEY | From console.groq.com — free tier available |
| CLIENT_URL | https://bug2build.in |
| PORT | 5000 (or cPanel-assigned port) |
| NODE_ENV | production |

# 13. Final Delivery Checklist

## 13.1 Backend Checklist

| [ ] | All Mongoose models created with proper validation and timestamps |
| --- | --- |
| [ ] | bcrypt password hashing on all user creation/update routes |
| [ ] | JWT auth middleware applied to all protected routes |
| [ ] | Role middleware applied — isAdmin and isSuperAdmin guards tested |
| [ ] | All 10 public GET/POST routes tested and returning correct data |
| [ ] | All admin CRUD routes tested — events, team, partners, brands, contributors |
| [ ] | Cloudinary image upload working for events, team photos, partner logos |
| [ ] | SuperAdmin routes tested — content editing, admin management, logs |
| [ ] | Groq chatbot endpoint working — live DB context injected into system prompt |
| [ ] | Chatbot fallback working when Groq API is unavailable |
| [ ] | Activity logging working on every mutating action |
| [ ] | Rate limiting active on /auth/login and /api/chat |
| [ ] | express-validator running on all POST/PUT inputs |
| [ ] | CORS restricted to CLIENT_URL in production |
| [ ] | All secrets in .env — no hardcoded credentials anywhere in codebase |

## 13.2 Frontend Checklist

| [ ] | B2BLoader animation working — puzzle assembly on load, route change, API calls |
| --- | --- |
| [ ] | ThemeContext working — dark/light toggle persists in localStorage |
| [ ] | All icons using react-icons only — zero emojis anywhere in the codebase |
| [ ] | Navbar dynamic — links from SiteContent API, mobile hamburger functional |
| [ ] | All 8 public pages built and connected to backend APIs |
| [ ] | OrbitalCollaborations animation preserved and loading logos dynamically |
| [ ] | AIChatbot widget — floating button, panel opens, chat functional, markdown rendered |
| [ ] | Admin dashboard — all 7 modules functional with loading states |
| [ ] | SuperAdmin dashboard — all 5 modules functional |
| [ ] | Drag-and-drop team reorder working with @dnd-kit |
| [ ] | react-hot-toast notifications on every CMS action (success + error) |
| [ ] | ProtectedRoute blocks unauthenticated access to /admin and /superadmin |
| [ ] | 404 page with Bug2Build branding |
| [ ] | Full mobile responsiveness on all pages (320px to 1920px) |
| [ ] | npm run build completes without errors — /dist ready for deployment |

Bug2Build — Implementation Plan v2.0   |   Prepared by Prakash Tiwari, Assistant Technical Head

Confidential — Internal Use Only